CURSEBOUND

PATCH & POLISH PLAN

NES JAM — POST-SUBMISSION ROADMAP

Version 1.1 Target  |  Single-File HTML5

Theme: A Horrible Night to Have a Curse

# 1. OVERVIEW & AUDIT SUMMARY

This document maps every known bug, gap, and polish opportunity found in the submitted
Cursebound build (cursebound_s13_2_.html). Issues are ranked by player impact and tagged
with implementation difficulty. The goal is a v1.1 that hits harder across all four jam
criteria: Fun, Visuals, Audio, and NES Feel.

## ▶ Jam Criteria Scorecard (Current Build)

| CATEGORY | CURRENT STATE / GAPS |
| --- | --- |
| Fun / Uniqueness | The Hand + weapon-swap loop is strong. Boss has 3 phases. Main gaps: DEBUG=true ships, lore gate occasionally soft-locks, boss i-frames too punishing to feel fair. |
| Visuals | NES palette correct. Per-zone palettes distinct. Gap: DEBUG overlay visible on launch, GDD promises hard dither fades but rgba/globalAlpha used throughout instead. |
| Audio | Per-zone chiptune engine is implemented. Gap: boss phase-transition audio call routes incorrectly (calls bossPhaseTransition on hit, not phase boundary). Scratching SFX stub not wired to Hand proximity in real-time. |
| NES Feel | 256x224 locked, 16x16 tiles, pixel-perfect scaling, NES palette — all correct. Knockback and i-frames present. Gap: gamepad dead-zone note in code implies sandbox iframe blocks it — needs flag for public build. |

# 2. CRITICAL BUGS (FIX BEFORE ANYTHING ELSE)

## ▶ BUG-01 — DEBUG Flag Shipped as TRUE

| FIELD | DETAIL |
| --- | --- |
| Severity | CRITICAL — visible to all players on load |
| Location | Line 81: const DEBUG = true; |
| Symptom | Green console overlay renders on screen. Frame stats and state logs exposed. |
| Fix | Set DEBUG = false before export. Optionally wire to URL param: const DEBUG = new URLSearchParams(location.search).has('debug'); |
| Effort | 5 minutes |

## ▶ BUG-02 — Hand Respawn Grace Period Not Reliable

| FIELD | DETAIL |
| --- | --- |
| Severity | HIGH — can kill player immediately after respawn |
| Location | Lines 3546, 3607 — 'BUG-02' comments in source |
| Symptom | The Hand tracks its position through player death. On respawn, the 3-second grace period can fail to clear if the Hand was mid-crawl when death triggered. |
| Fix | On player death, fully reset Hand.x/y to off-screen spawn origin AND clear stateTimer before the grace period begins. Decouple the grace countdown from Hand.update() — run it in player respawn logic. |
| Effort | ~30 minutes |

## ▶ BUG-03 — Boss Audio Mis-route

| FIELD | DETAIL |
| --- | --- |
| Severity | HIGH — wrong music plays on boss hits, not phase transitions |
| Location | Line ~8032: G.audio.bossPhaseTransition called inside takeDamage() |
| Symptom | bossPhaseTransition() is called on every hit reaction, not only on actual phase transitions. Results in music attempting to shift on every sword hit during Phase 1. |
| Fix | Remove the bossPhaseTransition call from the hit-react branch. Only call it from _startPhaseFlash() and _startCollapse() — which already do so correctly at lines ~8043+. |
| Effort | 10 minutes |

## ▶ BUG-04 — Lore Gate Soft-Lock Risk

| FIELD | DETAIL |
| --- | --- |
| Severity | HIGH — can prevent game completion |
| Location | Lines 4340-4341 — lore count check on BOSS door |
| Symptom | If a lore fragment spawner fires before its zone's static canvas is built, the fragment may not be collectable. Player can be permanently locked below the 6/6 threshold. |
| Fix | Add a fallback: if player reaches the boss door with 5/6 fragments after visiting all zones, display a warning but allow passage. Or: verify all 6 lore spawn tiles are reachable on zone entry and log a warning in DEBUG mode. |
| Effort | 45 minutes |

## ▶ BUG-05 & BUG-06 — Zone Transition Floor/Ceiling Gaps

| FIELD | DETAIL |
| --- | --- |
| Severity | MEDIUM — janky transitions, occasional fall-through |
| Location | Lines 4144 (BUG-05), 5542 (BUG-06) |
| Symptom | DOOR_D passage in Zone 2 (Crypt) and DOOR_UP ceiling in Zone 3 (Clocktower) have manually patched tile gaps. Player can clip through adjacent solid tiles in edge cases. |
| Fix | Widen the DOOR tiles by 1 column each side. Ensure the destination zone's spawn point is offset so the player lands cleanly on solid ground, not in the gap boundary. |
| Effort | 1 hour |

# 3. POLISH PRIORITIES

## ▶ P1 — Hand Sound Cue: Wire Proximity to Real-Time Pan

| FIELD | DETAIL |
| --- | --- |
| GDD Promise | Scratching SFX grows louder as The Hand approaches. Directional — panned left/right. |
| Current State | WARN_DIST constant exists (96px). Sound cue stub present. No actual volume/pan scaling to player distance implemented. |
| Fix | Each frame The Hand is active, compute dist = distance(hand, player). Map dist 0-WARN_DIST to gain 1.0-0.0 and pan -1 to +1 based on hand.x vs player.x. Feed into the existing Web Audio gain node. |
| Impact | AUDIO + NES Feel — the scratching rising in stereo is one of the most memorable parts of the GDD concept. |
| Effort | 1.5 hours |

## ▶ P2 — Boss Phase Transition: Full-Screen Flash + Silence Beat

| FIELD | DETAIL |
| --- | --- |
| GDD Promise | Phase transitions fire a full-screen flash + a beat of silence before new music resumes. |
| Current State | _startPhaseFlash() sets flashTimer=60. Flash overlay renders. BUT: the music resume is immediate — there is no silence gap between flash and new track. |
| Fix | Inside bossPhaseTransition(), add a 30-frame mute window (set master gain to 0, ramp back to 1 after 500ms) before starting the new track. The visual flash + audio silence + new theme entering creates the punch the GDD describes. |
| Impact | Audio + Fun — phase transitions should feel like a gut punch. |
| Effort | 45 minutes |

## ▶ P3 — Death Screen: Animate, Don't Just Hard-Cut

| FIELD | DETAIL |
| --- | --- |
| GDD Promise | Death animations noted in 10-day schedule (Day 9 polish pass). |
| Current State | DEAD state is flagged as a stub in the code comments at line ~3227. Player disappears on death; cut to dead screen. |
| Fix | Add a 40-frame death sequence: player sprite flickers (alternate-frame skip — the GDD-specified NES scanline flicker technique), falls 1 tile, then the screen hard-cuts to black. Costs ~1KB of animation code. No new sprites needed — just use flicker + gravity. |
| Impact | NES Feel — classic NES games never hard-cut on death. The flicker IS the feel. |
| Effort | 1.5 hours |

## ▶ P4 — Win Screen: The Walk Needs Atmosphere

| FIELD | DETAIL |
| --- | --- |
| GDD Promise | Player walks toward the entrance as stone falls. Screen fades white. 'You remembered.' No cutscene — just the walk. |
| Current State | Win screen is a stub at line ~3262. A static end-state renders, but no walk animation or falling stone particles. |
| Fix | On WIN state: play the player walk animation looping right, spawn 3-4 falling tile sprites from random column positions (simple gravity, NES palette stone colours), run a 180-frame fade-to-white using hard checkerboard dithering (2-frame alternating, as specified in GDD), then display the text line. |
| Impact | Fun + NES Feel — this IS the emotional payoff of the whole game. |
| Effort | 3 hours |

## ▶ P5 — Replace rgba() Fades with Dither Patterns

| FIELD | DETAIL |
| --- | --- |
| GDD Promise | Hard-edged, binary 2-frame checkerboard dithering for screen fades. globalAlpha and rgba() purged. |
| Current State | 43 uses of globalAlpha/rgba in the file. Title fade, lore panel overlay, boss flash all use alpha compositing. |
| Fix (Priority) | Address the 2 highest-visibility cases: title screen fade-in and boss phase flash. Replace with a dither mask: on odd frames fill a checkerboard of PAL.BLACK over the scene; on even frames skip it. Cycle for ~8 frames = convincing NES fade. The lore panel overlay can stay semi-transparent (it is small and reads well). |
| Impact | Visuals — bumps NES authenticity score. Only tackle after Bugs 01-04. |
| Effort | 2 hours for priority cases |

## ▶ P6 — Notify Text: Add Per-Type Icons

| FIELD | DETAIL |
| --- | --- |
| GDD Promise | Lore pickup has a distinct haunting sustained tone. Weapon swap has a quick ascending blip. |
| Current State | Notify text appears above the HUD. No visual icon differentiates LORE pickup from WEAPON pickup from warning messages. |
| Fix | Prefix notify text with a 1-tile icon drawn inline: skull sprite for lore, sword outline for weapon, hand silhouette for Hand warning. Icons already drawable in existing pixel-art style. |
| Impact | Visuals + NES Feel — NES games communicated item type through iconography, not text alone. |
| Effort | 1 hour |

## ▶ P7 — Gamepad: Resolve Sandbox Iframe Block

| FIELD | DETAIL |
| --- | --- |
| GDD Promise | Gamepad API for controllers noted in tech spec. |
| Current State | Code correctly detects sandbox iframe restriction and disables gamepad polling. But the disable is silent — no player-facing message. |
| Fix | If gamepad is dead on start, display 'CONTROLLER UNAVAILABLE — KEYBOARD ONLY' for 3 seconds on the title screen. For itch.io submission specifically, ensure the iframe embed has allow='gamepad' in the host page snippet. |
| Impact | NES Feel — physical controller is the target platform experience. |
| Effort | 30 minutes |

# 4. NICE-TO-HAVE (POST-JAM, IF TIME ALLOWS)

| IDEA | WHAT IT ADDS | EFFORT |
| --- | --- | --- |
| Flicker invincibility on bosshit | Boss flickers on i-frames so player sees their hit connected. Same technique as player i-frames — reuse existing code. | 30 min |
| Crypt ghost visual-phase effect | Ghost's phase-through is tracked (phase=2 state). Currently no visual change. Add 50% dither overlay on ghost sprite when phasing for NES scanline ghost look. | 45 min |
| Boss HP bar | GDD shows boss has 6 HP. Player has no feedback on how close they are. Add a top-edge health bar in PAL.BLOOD_RED / PAL.HUD_EMPTY with boss name text. | 45 min |
| Zone re-entry Hand escalation | Currently Hand timer resets when entering a zone. A more sophisticated hook: Hand appears 15 seconds faster per subsequent re-entry of the same zone. | 1 hour |
| Ending lore reveal overlay | After 'You remembered.' fades in, show 2-3 lore fragment images the player collected — a final recap of the story they uncovered. | 2 hours |
| Pause screen with controls reminder | Pressing Start pauses. Show D-pad, A, B, Select icons with labels. Helps new players who forgot weapon-swap = Select. | 1 hour |

# 5. RECOMMENDED IMPLEMENTATION ORDER

Work in this sequence. Bugs block ratings; polish earns them.

| ORDER | TASK | WHY NOW |
| --- | --- | --- |
| 1 | BUG-01: Set DEBUG=false | Ships a broken product if skipped. 5 minutes. |
| 2 | BUG-03: Boss audio mis-route | Audible on first boss encounter — judges will notice immediately. |
| 3 | BUG-02: Hand respawn grace | Unfair deaths in the opening zone tank the fun score. |
| 4 | BUG-04: Lore gate soft-lock | A uncompletable game scores zero on completion. |
| 5 | BUG-05/06: Zone transitions | Jank at zone borders is the second thing players encounter. |
| 6 | P3: Death animation | Cheap in code, huge in feel. Reuses existing sprites. |
| 7 | P1: Hand sound proximity/pan | Highest audio-score impact. Hand is the game's signature. |
| 8 | P2: Phase transition silence beat | Boss fight is the climax — audio punch matters here. |
| 9 | P4: Win screen walk | The emotional ending. Do this before re-rating opens. |
| 10 | P5: Priority dither fades | Aesthetic alignment with the GDD. Tackle last — lowest risk. |

## ▶ Time Budget Estimate

| CATEGORY | ESTIMATED TIME |
| --- | --- |
| Critical bugs (01-06) | ~3 hours total |
| High-impact polish (P1-P4) | ~8 hours total |
| Dither fades (P5) | ~2 hours |
| Nice-to-have (if time) | ~6 hours |
| TOTAL (bugs + core polish) | ~11 hours for a significantly stronger build |

# 6. NES AUTHENTICITY QUICK-REFERENCE

The GDD established specific hardware substitution rules. This section serves as a reminder
cheat-sheet for when new rendering code is written during the patch pass.

| MODERN TECHNIQUE (BANNED BY GDD) | NES SUBSTITUTE TO USE INSTEAD |
| --- | --- |
| ctx.globalAlpha fade | 2-frame checkerboard dither mask over PAL.BLACK |
| rgba() semi-transparent panels | Solid opaque fill with PAL.HUD_BG + hard 1px border |
| Gradient glow aura | Opaque halo tiles + 1px frame-sync spark sprites |
| Smooth full-screen flash | 1-2 frame absolute white/color full-canvas fill |
| Health damage indicator blend | Alternate-frame sprite skip (scanline flicker emulation) |
| Anti-aliased text / fonts | Pixel-font via fillRect grid — already in use (drawPxText) |

Note: The lore panel overlay (rgba semi-transparent) is an acceptable exception — it is
small, functional, and the alternative (opaque panel covering action) is worse for gameplay.
Every other rgba instance in the rendering path should be evaluated against this table.